Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Automated employee onboarding & offboarding system |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Application setup | USN-1 | Create ServiceNow application Create Employee Lifecycle table Create employee form fields | 5 | High | All |
| Sprint-1 | Service portal | USN-2 | Create onboarding/offboarding catalog item Design employee request form | 3 | High | All |
| Sprint-2 | Workflow Automation | USN-3 | Design employee request form Implement Flow Designer automation | 5 | Low | All |
| Sprint-1 | Approval | USN-4 | Configure manager approval | 2 | Medium | All |
| Sprint-1 | Task Automation | USN-5 | Create HR, IT, Facilities & Security tasks | 5 | High | All |
| Sprint-2 | Notifications | USN-6 | Configure email notifications | 2 | High | All |
| Sprint-2 | Testing | USN-7 | Test end-to-end workflow | 1 | Medium | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 28 June 2026 | 4 July 2026 | 13 | 6 July 2026 |
| Sprint-2 | 22 | 6 Days | 28 June 2026 | 4 July 2026 | 22 | 6 July 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts